## Slide 1: Proposal for Computerized System Development
Prepared by: [Your Name or Team]
Date: [Insert Date]

## Slide 2: Background & Objectives
Client is facing challenges in increasing dimsum production due to traditional manufacturing methods.
Client plans to build two new factories to scale up production to meet customer demands.

## Slide 3: Problem Statement
Challenges include:
1. Limited production capacity
2. Lack of centralized management system for staff, production, and finance
3. Inefficient management of customer orders and payments

## Slide 4: Proposed Solution Overview
Our solution includes a web-based system and mobile application that covers:
1. Employee Management
2. Organizational Structure
3. Production & Warehouse Management
4. Finance Management
5. Customer Relationship Management (CRM)

## Slide 5: Solution Structure (Phase Breakdown)
1. Phase 1: Employee & Organizational Structure Management
2. Phase 2: Production, Warehouse, and Finance Management
3. Phase 3: Order Management and CRM

## Slide 6: Phase 1: Employee and Organizational Structure
Duration: 2-3 months
Key Features:
1. Employee data management
2. Organizational structure management

## Slide 7: Phase 2: Production and Finance Management
Duration: 4-6 months
Key Features:
1. Production & warehouse management
2. Financial transactions management (including down payments)

## Slide 8: Phase 3: Order Management and CRM
Duration: 3-4 months
Key Features:
1. Order management
2. Customer relationship management (CRM)

## Slide 9: Project Timeline
Phase 1: 2-3 months
Phase 2: 4-6 months
Phase 3: 3-4 months
Total estimated duration: 9-13 months

## Slide 10: Expected Benefits for the Client
1. Streamlined production processes
2. Improved financial management
3. Better customer engagement and retention

## Slide 11: Development Team
Our team consists of 4 experienced full-stack developers, using sprint-based agile methodology to ensure timely delivery.

## Slide 12: Conclusion & Next Steps
Our proposed solution will enable the client to scale production and improve operational efficiency.
We recommend starting with Phase 1 to establish the foundation for future growth.